PLAN OF WORK FOR CAPSTONE PROJECT PHASE - 2

7.1. Dataset Preparation & Pre-processing

- Objective: Create the ground truth required to train the risk assessment model.

- Action Items:

  - Acquire Benchmarks: Download and set up existing QA benchmarks such as Natural Questions and Trivia QA.

  - Generate Responses: Run these questions through the selected small LLM (approx. 360M parameters) to generate initial responses2.

  - Labelling: Create a custom dataset by labelling these generated responses for hallucinations. This involves categorizing answers as factual, hallucinated, or ambiguous to serve as training data.

7.2. Development of the Confidence Module

- Objective: Build the hybrid system that analyses both internal model states and external data quality.

- Action Items:

  - Internal Signal Extraction: Implement the logic to extract the three internal signals defined in the base paper: Semantic Alignment, Internal Convergence, and Learned Confidence.

  - External Reality Check Implementation: Develop the new "Context-Aware" layer to detect your three specific risk factors:

    - Context Scarcity: Algorithms to measure if retrieved context is too sparse.

    - Context Conflict: Integration of Natural Language Inference (NLI) to detect contradictions in source documents.

- Domain Mismatch: Semantic similarity checks to verify relevance between query and documents.

7.3. Routing System Logic & Integration

- Objective: Develop the dynamic decision-making engine.

- Action Items:

  - Score Aggregation: Create a formula or classifier that combines the Internal and External scores into a single Confidence Score.

  - Thresholding: Define the thresholds that determine which path a query takes:

    - High Confidence --> Direct Generation

    - Medium Confidence/Need Grounding --> RAG

    - High Risk/Conflict -->Human Review.

7.4. System Evaluation & Benchmarking

- Objective: Prove the effectiveness of the system against established baselines.

- Action Items:

  - Baseline Comparison: Compare your "Proactive" system against "Reactive" methods (like SelfCheckGPT) and "Always-on RAG" in terms of computational cost and accuracy.

  - Performance Metrics: Measure:

    - Accuracy: Reduction in hallucination rates.

    - Efficiency: Time taken per query and computational overhead.

    - Routing Precision: How accurately the system identifies when to use RAG vs. Direct Generation.

7.5. Documentation & Final Presentation

- Objective: Compile findings into a research paper and final defence.

- Action Items:

  - Draft the final report including the methodology, experimental setup, and results.

  - Prepare the Phase 2 Final Presentation.

  - (Optional Goal) Prepare the work for publication as mentioned in your project scope references.

| Phase / Module | Objective | Key Action Items |
| --- | --- | --- |
| Dataset Prep | Create ground truth for training the risk model | 1. Acquire benchmarks (Natural Questions, Trivia QA) 2. Generate responses using 360M param model. 3. Label responses (Factual vs. Hallucinated) |
| Confidence Module | Build the hybrid internal/external analysis system | 1. Extract internal signals (Convergence, Alignment) 2. Develop "Context-Aware" layer for external risks |
| Routing Logic | Develop the dynamic decision engine. | 1. Create formula to aggregate Internal + External scores 2. Define thresholds for Direct Gen vs. RAG vs. Human Review |
| Evaluation | Validate system against baselines. | 1. Compare against SelfCheckGPT and Always-on RAG 2. Measure Accuracy, Efficiency, and Routing Precision |

Table 7.1 Plan of Work